## Slide 1
Implementation Kick-off

## Slide 2
Introductions
Project scope
Solution overview
Process & timeline
Communication
Next Steps
GETTING STARTED
Agenda

## Slide 3
Introductions
COLLABORATION

## Slide 4: Our team
Thomas Guillou
Engagement Manager
Manage project plan and deliverables (your primary point of contact)
Ricardas Dovgialo
Technical Consultant
Guide the technical implementation
Bruno Sireyjol
Account Director
Own the commercial relationship

## Slide 5: Your team
Ira Lyakh
Project Manager
Own client delivery timelines and priorities
Coordinate and schedule internal or agency resources
Mykola Romanov
Technical Lead
Complete integration tasks (front-end and server-side)
Build and maintain the catalog feed
Stephane Hamel & Nicolas Fillat
Adeo technical & business support
Complete integration tasks (front-end and server-side)
Build and maintain the catalog feed

## Slide 6
Project scope
SOLUTION & DOMAINS

## Slide 7: Project scope
Business Unit | Country | Domain | Locale | Instance
Leroy Merlin Ukraine | UA | www.leroymerlin.ua | Uk_UA; ru_UA | Leroymerlin-ua

## Slide 8: Conversations
Ratings & Reviews
R&R display and submission
Catalogue feed
Post-Interaction Email (PIE)
Historical PIE
BV Pixel
BV SEO
Inbound and outbound syndication
You will be entitled to 30th of September and 110 hours of Bazaarvoice Client Delivery resources
(after which additional charges may apply)
Notes: Remove content that is not applicable to your project

## Slide 9: Out of scope
Not included in the implementation
Ownership of configuration
Delivery of catalog feed / PIE feed long-term
Social campaigns to drive traffic to product pickers
Support for plugins
Notes: Remove content that is not applicable to your project

## Slide 10
Solution overview
IMPLEMENTATION

## Slide 11: Your implementation
Simple Submission URL (SSURL):
http://display.ugc.bazaarvoice.com/static/leroymerlin-ua/main_site/uk_UA/container.htm?bvaction=rr_submit_review&bvproductId=ID1
Your Configuration Hub
Leroymerlin-ua

## Slide 12: Implementation steps
4
Account Management
2
Activation
1
Kick-off
Configuration
Kick-off
Technical overview
Catalog feed
Historical PIE
BV Pixel
Container page
Display code
Schema.org / BV SEO
Program reviews
Strategic updates
Support community
3
Launch
QA
Go-live
Workbench training
Retrospective

## Slide 13
WHAT
Core structure of the implementation
Export of product catalog defining brands, categories & products
HOW
First catalog feed created by Bazaarvoice
Feed maintenance training
WHY
Customize the submission form by category
Match syndicated content (unique identifier required: EAN, UPC, MPN)
Provide detailed analysis (reporting in the Bazaarvoice client portal)
Catalog Feed
<Feed xmlns="http://www.bazaarvoice.com/xs/PRR/ProductFeed/5.6" name=“ExampleClient" ….>
<!-- Brands -->
<Brands>
<Brand>
<ExternalId>AAA</ExternalId>
<Name>First Brand</Name>
</Brand>
<Brand>
<ExternalId>BBB</ExternalId>
<Name>Second Brand</Name>
</Brand>
</Brands>
<!-- Categories -->
<Categories>
<Category>
<ExternalId>01</ExternalId>
<Name>First Category</Name
<CategoryPageUrl>http://www.example.com/category.htm?cat=01</CategoryPageUrl>
<ImageUrl>http://images.example.com/catimages/01.gif</ImageUrl>
</Category>
<Category>
<ExternalId>02</ExternalId>
<Name>Second Category</Name>
<CategoryPageUrl>http://www.example.com/category.htm?cat=03</CategoryPageUrl>
<ImageUrl>http://images.example.com/catimages/02.gif</ImageUrl>
</Category>
<Category>
<ExternalId>03</ExternalId>
<ParentExternalId>01</ParentExternalId>
<Name>Sub Category</Name>
Group will provide you with guidance for product and transactional feed creation

## Slide 14
BV Pixel
WHAT
Tracking code to integrate on the order confirmation page
A variety of events can be tracked* (transactional or not)
WHY
Measure success
Create a ROI report with conversion data
*e.g. product purchase, brochure download, quote request, etc.

## Slide 15
Post Interaction Email
WHAT
Bazaarvoice white label solution to solicit reviews
HOW
BV Pixel provides data (email and product ID) which triggers a PIE
WHY
Critical for healthy review volume
PIE = Post Interaction Email
80%
OF REVIEWS GENERATED
WITH PIE
Group will provide you with guidance for product and transactional feed creation

## Slide 16
Display Integration
Integrate javascript provided on the product & category pages
Place <div> to create containers for review summary and main display
Code integration identical for staging and production*
Reviews functionality and design managed in the Bazaarvoice Configuration Hub
SAMPLE CODE FOR REVIEWS CONTAINER <div id="BVRRContainer"></div>
<script type="text/javascript">
$BV.ui( 'rr', 'show_reviews', {
doShowContent : function () {}
});
</script>
SAMPLE JS CODE <script type="text/javascript" src="//display.ugc.bazaarvoice.com/bvstaging/static/ClientName/en_GB/bvapi.js">
</script>
<script type="text/javascript"> $BV.configure('global', { productId: 'ProductID123’ });
</script>
*one single parameter to change when pushing code live

## Slide 17
Look & Feel
Manage design in the Configuration Hub*
Edit fonts, icons, backgrounds, buttons, etc.
Select product features
Customise email templates
*with some limitations

## Slide 18: Common project traps
Risk | Impact | Mitigation
Bazaarvoice does not have access to a staging/test environment | Code integration without testing/QA lead to project delays and possible interruptions in production | Provide a staging/test environment
Feedback from QA is not integrated or not integrated within the project timeline | Scope as described in SOW is not available and possible delays to go-live dates | Integrate feedback and check with your project team for any questions
Resourcing (holidays) | Delays in projects | Communicate personal leave as early as possible
Team members unable to complete tasks within allotted project days/hours | Additional cost to the project | Ensure your team is prepared to meet the deadlines ahead of project kick-off
Business team didn’t understand the required tasks and impact of customer generated content | Project slowed down and not successful due to lack of involvement and global vision | Proper involvement of the business team

## Slide 19: Communication
Basecamp
Basecamp will be used for all project communications in order to maintain control of message threads, documentation, contact information, status reports and project milestones
Status Reports
A status report will be provided regularly and include the overall status and progress of the project
Open Communication
You will have full access and open communication to your Engagement Manager and Technical Consultant via Basecamp messages and office phone. Our team commits to respond to your requests as quickly as possible. Keep in mind that to maintain high quality in our deliverables and responses across a portfolio of clients, we will have ”heads down” time to focus on complex tasks.
Engagement
Where a project has not made material progress the escalation process will be followed. I client continues not to respond to Bazaarvoice resources for further 2 weeks the project will be put on hold and Bazaarvoice team re-allocated.

## Slide 20
Next steps

## Slide 21
Task | Owner | Due
Share project schedule | Thomas Guillou | 
Invite teams to Basecamp | Thomas Guillou | 
Schedule Technical Overview | Thomas Guillou | 
Provide Technical Implementation Kit |  | 
Provide staging access | Client Technical Lead | 
Deliver catalog information | Client Technical Lead | 
Confirm ”from” email address for email notifications & PIE | Client Project Manager | 
Schedule recurring status calls | Bazaarvoice Engagement Manager | 
Configuration Hub documentation